Peps Industries — Product Contribution Automation

Project Context & Status Summary  |  For continuation on CFO Laptop

# 1.  Project Objective

Eliminate manual updates to Product Contribution Cost Sheets across all 4 brands. Previously, every MRP change required the Works Manager to manually update each sheet. The goal is a live self-service tool where the MD changes an MRP and sees net margin impact instantly across all SKUs — no Works Manager intervention for routine pricing decisions.

Brands: Peps Spring, Cirrus Foam, Italiano, Accessories

Stakeholders: MD (pricing), COO (architecture authority), Works Manager (production/materials), Finance (overhead rates)

COO mandate: Three-layer architecture — Master Parameters → Contribution Calculator → Outputs. RM cost from Ramco BOM, not manual entry.

# 2.  What Has Been Built

## 2a.  Input Collection Workbook  (Peps_Input_Collection_v1.xlsx)

Three tabs: Finance Inputs, Works Manager Inputs, Commercial Policy. Pre-populated with current values from source sheets. Already dispatched to Finance and Works Manager.

## 2b.  Python Calculation Engine  (peps_engine/)

Files: engine.py, config.py, sku_master.py, runner.py. Replicates the full P&L waterfall for all 53 SKUs across 4 brands. Passes 13/14 validation targets against source sheets. One minor failure: BO accessories SR basis discrepancy, impact < 0.5% on NM, flagged for Works Manager confirmation.

Critical formula bases — verified from source sheets. Do NOT re-derive without re-validating.

Sales return = % of RM cost  (NOT MRP or NBR)

CD = % of distributor price  (NOT NBR)

DCT = % of (dealer_price / 1.18)  — GST-exclusive dealer price

TOD = % of Net Billing Rate (NBR)

Scheme = % of RM cost  — stable across MRP changes, critical for what-if accuracy

Admin OHS / Marketing = % of RM for Cirrus/Italiano/Accessories. Lump ₹ for Peps only.

Direct taxes = ebt × rate always (negative EBT = negative tax = deferred asset). NOT max(0)×rate.

NM % = net_margin / net_sales  (NOT / MRP)

Peps: tax = 0, depreciation = 0  (per management notes in source)

Cirrus/Italiano depreciation: 2.59% of RM  |  Accessories: 1.55% of RM

Scheme rates (% of RM) — verified:

| Brand | Channel | Scheme % RM | Ratio |
| --- | --- | --- | --- |
| Peps Spring | DIS South | 13.2431% | 10:1 |
| Cirrus Foam | DIS South | 13.3759% | 10:1 |
| Cirrus Inspree PU | DIS South | 14.8600% | 9:1 |
| Italiano | DIS South | 18.3736% | 7:1 |
| Accessories | South | 0% | 3:0 |

## 2c.  Single-File HTML Tool  (peps_contribution_tool.html)

Self-contained. No server, no Python, no install. Opens in Chrome/Edge directly. Full JS engine embedded — all 53 SKUs recalculate in browser instantly.

Features: NM Abstract with colour pills (green ≥12%, amber 6-12%, red <6%) | Live MRP editing | Commercial Rates page (all margins/discounts/schemes editable) | Full P&L waterfall per SKU | Brand/NM filters | Ramco BOM upload slot (CSV/Excel) | Excel export (NM Abstract + Full Waterfall + Rates Snapshot).

Status: Shared internally. All data embedded — internal circulation only.

# 3.  Pending Items

| Item | What is needed | Owner |
| --- | --- | --- |
| Input sheets | Finance + WM to return filled Peps_Input_Collection_v1.xlsx | Finance / WM |
| Config update | Parse returned sheets → update config.py and HTML embedded rates | Developer |
| Ramco BOM test extract | WM pulls Peps Comfort 6/8/10" from Ramco standard cost — just 3 SKUs to verify format | Works Manager |
| BOM parser validation | Upload to HTML tool, verify item code matching and RM update | Developer |
| BOM completion | Complete BOMs in Ramco for top 20 SKUs by revenue | COO / WM |
| HTML feedback | MD / COO / WM review shared file — layout, missing SKUs, rate accuracy | All |

# 4.  Architecture Summary

Layer 1 — Master Parameters: config.py + HTML Rates page. Single source of truth for all rates. Finance sets overhead rates; MD sets commercial policy.

Layer 2 — Calculator: engine.py + embedded JS. MRP + RM + params → full P&L waterfall per SKU per channel.

Layer 3 — Outputs: NM Abstract (HTML live view), Excel export, Python batch runner.

Ramco integration (Phase 2): BOM explosion standard cost → CSV/Excel upload → auto-replaces RM column. Works Manager uploads periodically. No manual RM entry once BOM is complete in Ramco.

# 5.  Files Delivered

| File | Purpose |
| --- | --- |
| Peps_Input_Collection_v1.xlsx | Input workbook sent to Finance and Works Manager |
| peps_engine/engine.py | Core P&L engine — all formula bases verified against source sheets |
| peps_engine/config.py | Master parameters — rates, overheads, commercial policy |
| peps_engine/sku_master.py | 53 SKUs with MRP, RM cost, freight, consumer scheme, channel keys |
| peps_engine/runner.py | Batch runner — validation, NM abstract, what-if analysis |
| peps_contribution_tool.html | Single-file MD tool — browser-based, no install required |

# 6.  Known Issues

Stargaze Pillow SR: 1.95% delta vs source. BO accessories SR basis unresolvable from source. Impact < ₹1 on NM. TBC with Works Manager.

Sanibel/Ardene RM costs: Estimated, not from BOM. Will be replaced by Ramco extract.

Multi-channel: Only South DIS shown in HTML tool. DD, ROI, North, West configured in engine but not surfaced yet.