Peps Contribution Tool — Session Continuation Instructions

For use when continuing on a different device or in a new Claude session

# Step 1 — Start a new Claude session

Open Claude (claude.ai). Start a new conversation. Claude has memory of this project from previous sessions. If context is not loading, paste the prompt below.

Opening prompt if memory is not active — paste this at the start of the session:

I am continuing work on the Peps Industries Product Contribution Automation project. We have built: (1) Input collection workbook sent to Finance and Works Manager, (2) Python calculation engine validating 13/14 targets against source sheets, (3) Single-file HTML tool for the MD with live MRP/rates editing, waterfall drill-down, Ramco BOM upload slot, and Excel export. The next steps are: update config with returned input sheets, validate Ramco BOM extract format, and incorporate internal feedback on the HTML tool.

# Step 2 — Upload these files to the new session

| File | Why Claude needs it |
| --- | --- |
| peps_contribution_tool.html | The MD tool — Claude reads and modifies it directly |
| peps_engine/engine.py | Engine with all verified formula bases — do not rewrite from scratch |
| peps_engine/config.py | Rate store — update with returned input sheets |
| peps_engine/sku_master.py | SKU data — update RM costs when Ramco extract arrives |
| peps_engine/runner.py | Re-run validation after any config/SKU change to confirm accuracy |
| Filled input collection sheet | When returned — Claude parses and updates config.py automatically |
| Ramco BOM extract (CSV/Excel) | When available — Claude parses, matches item codes, updates sku_master.py |

# Step 3 — Next build tasks in order

| # | Task | Trigger |
| --- | --- | --- |
| 1 | Parse returned input sheets → update config.py + HTML embedded rates | When Finance/WM sheets returned |
| 2 | Validate Ramco BOM extract — check column names and item code format | When WM sends test extract |
| 3 | Update Ramco parser in HTML tool to match actual Ramco column headers | After step 2 |
| 4 | Re-run runner.py validation — confirm ≥13/14 targets still pass | After steps 1 & 2 |
| 5 | Incorporate MD/COO/WM feedback from HTML review | When feedback received |
| 6 | Add multi-channel view to HTML tool (DD, ROI, North, West) | Once South DIS confirmed |
| 7 | Excel export: match exact existing sheet format if Works Manager requires it | On request |

# Step 4 — Do NOT change these without re-validating

These formula bases were reverse-engineered over many iterations. Changing them silently breaks the engine.

| Parameter | Rule |
| --- | --- |
| Sales return | % of RM. Never % of MRP or NBR. |
| CD | % of distributor price. Never % of NBR. |
| DCT | % of (dealer_price / 1.18). Not dist price, not NBR. |
| TOD | % of Net Billing Rate (NBR). |
| Admin/Marketing OHS | % of RM for Cirrus, Italiano, Accessories. Lump ₹ for Peps only. |
| Direct taxes | Applied to full EBT. Negative EBT = negative tax. Never max(EBT,0). |
| NM % | = net_margin / net_sales. Not / MRP. |
| Peps tax + depreciation | Both zero. Per management notes. Do not apply. |
| Cirrus/Italiano dep. | 2.59% of RM. Accessories is 1.55%. Do not mix. |

# Step 5 — Ramco BOM integration checklist

When Works Manager sends Ramco BOM export, ask Claude to:

1. Read file and identify exact column names for item code and standard RM cost

2. Check item codes in Ramco vs sku_master.py (e.g. PEPSBNCOMNLBG78X60X06)

3. If codes match: update rm_cost in sku_master.py and rm_live in HTML JS

4. If codes differ: map by description, flag mismatches for WM to resolve

5. Update Ramco parser function in HTML tool to use exact column headers from actual output

# Reference — Current Rate Snapshot

| Rate | Peps | Cirrus | Italiano | Accessories |
| --- | --- | --- | --- | --- |
| Dealer margin (DIS South) | 30% | 30% | 40% | 50% |
| Distributor margin | 10% | 10% | 10% | 0% |
| CD | 3% | 3% | 3% | 3% |
| DCT | 4% | 2.85% | 4% | 0% |
| TOD | 3% | 4% | 3% | 0% |
| Sales return | 1.5% | 1.5% | 1.5% | 1.5% |
| Mfg OHS | 6.72% RM | 6.72% RM | 6.72% RM | 6.72% RM |
| Admin OHS | ₹500 flat | 18.15% RM | 23.71% RM | 18.15% RM |
| Marketing OHS | ₹1516 flat | 16.72% RM | 16.30% RM | 16.72% RM |
| Finance cost | 2.04% RM | 2.04% RM | 2.04% RM | 2.04% RM |
| Depreciation | 0% | 2.59% RM | 2.59% RM | 1.55% RM |
| Tax rate | 0% | 25.17% | 25.17% | 25.17% |